EARLY START

| Revised Workflow | 1ST WK | 2ND WK | 3RD WK | 4TH WK | 1ST WK | 2ND WK | 3RD WK | 4TH WK | 1ST WK | 2ND WK | 3RD WK | 4TH WK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | NOVEMBER 2025 |  |  |  | DECEMBER 2025 |  |  |  | JANUARY 2026 |  |  |  |
| Phase 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| Cleaning up files (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Adding links within same tabs (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload files to BDMS to obtain BDMS ID (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create a list of sample urls for Primary sources (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepare Phase 2 specs (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Insert links referring to outside tabs and primary source materials (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create TOC for each Tab for navigation pane (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Set up/Create page view in Anthology (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review/Modify Page view(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Spot check returned/processed tabs (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload to BDMS(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing and Final QA(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Publish to product (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload Practice tools as they become available (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Form SS-8 files can be uploaded anytime if there are no changes(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |

LATE START

| Revised Workflow | 1ST WK | 2ND WK | 3RD WK | 4TH WK | 1ST WK | 2ND WK | 3RD WK | 4TH WK | 1ST WK | 2ND WK | 3RD WK | 4TH WK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | DECEMBER 2025 |  |  |  | JANUARY 2026 |  |  |  | FEBRUARY 2026 |  |  |  |
| Phase 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| Cleaning up files (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Adding links within same tabs (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload files to BDMS to obtain BDMS ID (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create a list of sample urls for Primary sources (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepare Phase 2 specs (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Insert links referring to outside tabs and primary source materials (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create TOC for each Tab for navigation pane (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Set up/Create page view in Anthology (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review/Modify Page view(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Spot check returned/processed tabs (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload to BDMS(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing and Final QA(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Publish to product (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload Practice tools as they become available (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Form SS-8 files can be uploaded anytime if there are no changes(in-house) |  |  |  |  |  |  |  |  |  |  |  |  |