| Revised Workflow | 1ST WK | 2ND WK | 3RD WK | 4TH WK | 1ST WK | 2ND WK | 3RD WK | 4TH WK | 1ST WK | 2ND WK | 3RD WK | 4TH WK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | DECEMBER 2022 |  |  |  | JANUARY 2023 |  |  |  | FEBRUARY 2023 |  |  |  |
| Phase 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| Cleaning up files (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Adding links within same tabs (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload files to BDMS to obtain BDMS ID (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create a list of sample urls for Primary sources (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Insert links referring to outside tabs and primary source materials (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create TOC for each Tab for navigation pane (infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Set up/Create page view in Anthology (in-house/Nina) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review/Modify Page view |  |  |  |  |  |  |  |  |  |  |  |  |
| Spot check returned/processed tabs (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload to BDMS |  |  |  |  |  |  |  |  |  |  |  |  |
| Review |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing and Final QA |  |  |  |  |  |  |  |  |  |  |  |  |
| Publish |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload Practice tools as they become available |  |  |  |  |  |  |  |  |  |  |  |  |
| Form SS-8 files can be uploaded anytime if there are no changes |  |  |  |  |  |  |  |  |  |  |  |  |