| Revised Workflow | 1ST WEEk | 2ND WEEK | 3RD WEEK | 4TH WEEK | 1ST WEEK | 2ND WEEK | 3RD WEEK | 4TH WEEK | 1ST WEEK | 2ND WEEK | 3RD WEEK | 4TH WEEK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | DECEMBER 2021 |  |  |  | JANUARY 2022 |  |  |  | FEBRUARY 2022 |  |  |  |
| Phase 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| Cleaning up files (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Adding links within same tabs (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Review (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload files to BDMS to obtain BDMS ID (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create a list of sample urls for Primary sources (in house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Insert links referring to outside tabs and primary source materials (Infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Create TOC for each Tab for navigation pane (infocon) |  |  |  |  |  |  |  |  |  |  |  |  |
| Set up/Create page view in Anthology (in-house/Nina) |  |  |  |  |  |  |  |  |  |  |  |  |
| Spot check returned/processed tabs (in-house) |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload in BDMS |  |  |  |  |  |  |  |  |  |  |  |  |
| Review |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing and Final QA |  |  |  |  |  |  |  |  |  |  |  |  |
| Publish |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload Practice tools as they become available |  |  |  |  |  |  |  |  |  |  |  |  |
| Form SS-8 files can be uploaded anytime if there are no changes |  |  |  |  |  |  |  |  |  |  |  |  |

For Phase 2 –

- upload files to BDMS to obtain BDMS ID

- create url template

- create specs for creating bookmarks and links to a different tab

- create bookmarks for each tab